# Wheel Strategy Desk — Project Plan

Arowana Pro Desk · arowanaprofits.com · Sep 17, 2026 · @Someone

## How to use this plan with Claude and ChatGPT

This doc is the single source of truth: every AI session starts from it, and every session ends by updating it. Either tool can pick up any task, as long as both follow the same handoff rules.

### Handoff rules

- One task per session. Pick a task ID from the tracker (for example W1.2) and work only on that.

- Start with fresh files. Upload the latest deployed version of each file the task touches, never an older copy from a past chat.

- Diff before applying. Compare the AI's output against the file you uploaded before deploying, so nothing recent is silently wiped.

- Ask for complete files. Request full, ready-to-deploy files rather than patch instructions.

- Verify, then deploy. Check the acceptance criteria for the task, then upload via FTP/cPanel.

- Close the loop. Update the task status, add a session log entry, and record any decision in the decision log.

- Never run both tools on the same file at once. If ChatGPT is editing options-hub.html, Claude works on a different file.

flowchart LR
  A[Pick task<br/>from tracker] --> B[Paste starter prompt<br/>+ fresh files]
  B --> C[AI builds<br/>complete file]
  C --> D[Diff + test<br/>acceptance criteria]
  D --> E[Deploy]
  E --> F[Update tracker<br/>+ logs]
  F --> A

The loop is the same no matter which AI does the work.

### Session starter prompt

Copy this into a new Claude or ChatGPT chat, fill in the brackets, and attach the files.

You are helping build Wheel Strategy Desk (Arowana Pro Desk, arowanaprofits.com),
an AI-powered options-income platform for retail wheel-strategy traders.

Read the attached project plan first, especially "Technical context" and its
hard rules. Follow them exactly.

Task: [task ID and title from the tracker]
Goal: [one sentence]
Files attached (latest deployed versions): [file names]
Acceptance criteria: [copy from the roadmap]

Rules for this session:
- Before writing code, tell me any architectural concern or better approach.
- Ask me before making product decisions; decide technical details yourself.
- Return complete, ready-to-deploy files, not patches.
- Do not rename sacred localStorage keys or touch tables outside the Arowana list.
- No fake or hardcoded data. Show an honest empty state instead.
- End with: files changed, how to test, and any decision I should log.

### Which tool for what

Both tools can do every task. As a starting point, use Claude for multi-file changes, refactors across shared modules, and long HTML files. Use ChatGPT for n8n workflow JSON, SQL checks, marketing copy, and second-opinion reviews. Adjust based on results.

## Product summary

Wheel Strategy Desk is a journal-first, AI-powered desk for retail traders who sell options for income. It tracks premium, finds covered calls and cash-secured puts on stocks the user wants to own, and coaches them away from costly mistakes.

### Target user

- Primary: income-focused wheel traders, often 35–65, with $25k–$500k in brokerage or IRA accounts, who sell CSPs and covered calls on the side.

- Secondary: new options traders who want guardrails, retirees seeking income from existing holdings, and swing traders who journal.

- Not for: active day traders, pure buy-and-hold investors, and people wanting stock picks or signals.

### Core value

- Premium income tracker: monthly premium, yield on capital, and adjusted cost basis after assignment.

- Wheel scanners: CC and CSP candidates filtered to the user's Want-to-Own list.

- AI coach: roll guidance and pattern detection, always stating the exact rule used.

- Risk guardrails: warnings or locks for concentration, earnings inside expiration, and theta overload.

### Positioning rules

- Education, tracking, and discipline, never "buy this" recommendations.

- Real data or an honest "no data yet" state, never fake numbers.

- Every computed signal shows the rule behind it.

- No feature appears on two pages.

### Pricing

| Tier | Price | Includes |
| --- | --- | --- |
| Free | $0 | Journal, basic income tracker, free calculators |
| Pro | $29/mo | Scanners, full income tracker, risk warnings, AI coach basics |
| Elite | $79/mo | Roll coach, monthly AI review, risk lockout, priority data |
| Founders | $399/yr | Elite features, early-access pricing, limited seats |

Tier contents are a starting proposal; confirm before Stripe is wired.

### Success checkpoints

- End of Week 5: at least 10 Founders sold. If not, revisit positioning before building more.

- End of Week 12: 50 paying users, with measured cost per user below the Pro price.

## Technical context

The platform is static single-file HTML pages backed by Supabase, with n8n for scheduled jobs and AI calls. Any AI working on it must follow the hard rules below.

### Stack

| Layer | Choice | Notes |
| --- | --- | --- |
| Frontend | Single self-contained HTML files | CDN-only dependencies, no build tooling |
| Hosting | Bluehost static hosting | Deployed via FTP/cPanel |
| Database/auth | Supabase pbojacnagutipfhcxltj | Google OAuth; shared with other GenieSphere products |
| Automation | n8n Cloud exodonprofits.app.n8n.cloud | Workspace not yet set up |
| Market data | Finnhub, Alpha Vantage, FMP | FMP is primary for IV; StockTwits widget for sentiment |
| Payments | Stripe | Not yet wired |

### Shared modules

app-config.js, supabase_min.js, auth-header.js, nav-rail.js, journal-sync.js, journal-fields.js, holdings-source.js, account-switcher.js, format.js, strategy-analyzers.js, interface-mode.js. Reuse these; never re-implement formatting, account switching, or holdings aggregation inside a page.

### Supabase tables

- Arowana-owned: tj_stocks, tj_options, cc_candidates, csp_candidates, risk_state, coach_notes, alerts, alert_events, market_snapshots, options_iv_cache, ai_briefs, watchlists, watchlist_items, daily_setups (legacy, being replaced by ai_briefs).

- Do not touch: holdings, positions, trading_journal (used by another tool), and portfolio (retired; use tj_stocks).

### Hard rules

- Never rename these localStorage keys: tj_stocks_v2, tj_options_v2, tj_accounts_v1, gs_auth_user_v1, ap_user_api_keys, ap_is_pro_v1.

- tj_stocks is the canonical holdings source. window.supabaseClient (set by app-config.js) is the only Supabase client.

- Every core page loads app-config.js → supabase_min.js → auth-header.js at the bottom. Config lives at ./js/config.json.

- Pages that need config use the three-path wait: immediate check, ap:config:ready listener, and a 2.5s timeout.

- Pro gating goes through AP_DEV_CONFIG.enableProFeatures, later driven by profiles.plan.

- trade-journal-pro.html is the design-system source of truth: --brand:#0b4f8a, --brand-dark:#083c69, Plus Jakarta Sans and JetBrains Mono.

- Namespace all new CSS. Append overrides just before the last </style> rather than editing minified blocks.

- Version localStorage keys on breaking changes (for example _v2 → _v3).

- Keep ownership stamps (ap_last_user_v1, ap_journal_owner_v1, ap_accounts_owner_v1) so one user's data never shows for another.

- No fabricated or hardcoded market data anywhere.

### Known data quirks

- Finnhub free tier: /quote works; /stock/candle returns 403 on US symbols.

- Alpha Vantage free tier: 25 requests/day, and rate limits return HTTP 200 with a Note or Information field.

- Dropdowns inside overflow-x:auto containers need position:fixed and body-level mounting.

- Use overflow-x: clip on html/body so sticky headers keep working.

### Verification checklist for code changes

- ☐ Diffed against the latest deployed file

- ☐ node --check passes on extracted inline scripts

- ☐ Open and close tag counts match

- ☐ Edits confirmed with a post-write search, not just a success message

- ☐ Page works in light and dark, desktop and mobile

## Platform restructure

The five current tools become four nav items (Home, Wheel Desk, Portfolio & Income, Journal), plus a Research page reached from any ticker. Each feature lives on exactly one page.

| Current page | New role | Keep | Add | Remove or move |
| --- | --- | --- | --- | --- |
| options-hub.html | Wheel Desk (flagship) | Strategies, Analyzer | CC scanner, CSP scanner; Quality becomes Want-to-Own | Journal tab → link to journal; Watchlist tab → shared watchlist; Credit Spread → park or fold into Strategies |
| portfolio-command.html | Portfolio & Income | Overview, Holdings, Performance (only copy) | Premium Income tracker, Risk Desk, adjusted cost basis | Analysis tab: keep Income Overlay only if it doesn't repeat the CC scanner |
| trading-command.html | Home (daily landing) | Coach, Positions (expirations, earnings, assignment risk) | AI brief and earnings calendar from Market Intelligence | Journal and Watchlist tabs; day-trading tools parked |
| market-intelligence.html | Merged into Home | Calendar, Overview (moved) | — | Sectors parked; old URL including #brief redirects to Home |
| analysis-central.html | Ticker Research (not in main nav) | Fundamental, Sentiment | Earnings date, Want-to-Own score | Performance tab (duplicate) |
| trade-journal-pro.html | Journal (only journal) | All tabs | CSV broker import, old-trade backfill | — |
| watchlist.html | Shared watchlist | Existing | Used by all scanners | — |

Confirm each tab's actual contents before deleting anything; this table is based on tab names.

## Roadmap

The build runs about 12 weeks in seven phases, with paid Founders seats opening in Week 5. Already done: Supabase migration (11 tables), journal-sync.js with full backfill, and journal-fields.js.

| Phase | Weeks | Goal | Exit criteria |
| --- | --- | --- | --- |
| W0 Unblock | 1 | n8n running, shared data cache, cleaner nav | A daily n8n job fills the cache; no duplicate Journal or Watchlist tabs |
| W1 Wheel core | 2–3 | CC and CSP scanners on the Wheel Desk | Both scanners show real candidates filtered by Want-to-Own |
| W2 Income tracker | 4 | Premium income and cost basis | Monthly premium and adjusted basis match a manual check on 5 real positions |
| W3 Start charging | 5 | Stripe live, Founders presale | At least 10 Founders sold; cost per user measured |
| W4 Remove friction | 6–7 | CSV import, backfill, Home page merge | A new user can import a broker CSV in under 5 minutes |
| W5 AI coach | 8–9 | Roll coach, risk guardrails, monthly review | Coach output always cites its rule; guardrails fire on test cases |
| W6 Growth | 10–12 | Free tools, content, daily brief | 50 paying users |

flowchart LR
  W0[W0 Unblock] --> W1[W1 Wheel core]
  W1 --> W2[W2 Income tracker]
  W2 --> W3[W3 Start charging]
  W3 --> W4[W4 Remove friction]
  W4 --> W5[W5 AI coach]
  W5 --> W6[W6 Growth]
  W0 -.-> W6

W0's data cache feeds every later phase; the free tools in W6 can start earlier if there's spare time. Individual tasks, their done-when criteria, and status are in the tracker below.

## Task tracker

30 tasks across the seven phases. Update Status at the end of every AI session; Tool is a suggestion you can change.

| ID | Task | Done when | Tool | Status |
| --- | --- | --- | --- | --- |
| W0.1 | Create n8n workspace and credentials | Workspace live with Supabase, FMP, Finnhub, and AI credentials | Jimmy | Not started |
| W0.2 | Daily market data cache workflow | n8n fills market_snapshots, options_iv_cache, and earnings dates once per trading day | ChatGPT | Not started |
| W0.3 | Remove duplicate Journal and Watchlist tabs | Tabs gone from Trading Command and Options Hub; links point to the journal and watchlist.html | Claude | Not started |
| W0.4 | Rewrite landing page for wheel positioning | New headline, target user, and Founders waitlist live | Either | Not started |
| W1.1 | CC scanner workflow | Runs 16:45 ET weekdays and writes to cc_candidates from the cache | ChatGPT | Not started |
| W1.2 | CC tab in Wheel Desk | Shows candidates for the user's holdings, with the rule shown per signal | Claude | Not started |
| W1.3 | Want-to-Own toggle (from Quality tab) | Users can mark tickers, saved in Supabase; scanners filter on it | Claude | Not started |
| W1.4 | CSP scanner workflow | Writes to csp_candidates for Want-to-Own tickers only | ChatGPT | Not started |
| W1.5 | CSP tab in Wheel Desk | Shows candidates with collateral, yield, and earnings flag | Claude | Not started |
| W2.1 | Premium income tracker | Monthly premium and yield on capital from tj_options | Claude | Not started |
| W2.2 | Adjusted cost basis after assignment | Covered-call premium reduces share basis; matches a manual check | Claude | Not started |
| W2.3 | Tax snapshot | Wash-sale flags and short/long-term totals from journal foundations | Either | Not started |
| W3.1 | Stripe checkout and webhooks | profiles.plan updates on purchase and cancellation | Either | Not started |
| W3.2 | Pro gating from profiles.plan | AP_DEV_CONFIG.enableProFeatures is driven by the user's plan | Claude | Not started |
| W3.3 | Founders presale page | Checkout works end to end with a real test purchase | Either | Not started |
| W3.4 | Measure cost per user | AI and data cost per active user recorded in the decision log | Jimmy | Not started |
| W3.5 | Securities attorney review | Coaching and marketing language approved | Jimmy | Not started |
| W4.1 | CSV broker import | Trades from Jimmy's brokers import into tj_stocks/tj_options without duplicates | Claude | Not started |
| W4.2 | Old-trade backfill button | Remaining localStorage trades pushed to Supabase | Claude | Not started |
| W4.3 | Merge Market Intelligence into Home | Calendar and overview on Home; old URLs redirect | Claude | Not started |
| W4.4 | Slim Analysis Central to Ticker Research | Performance tab removed; page opens from any ticker | Claude | Not started |
| W5.1 | Roll coach | For a tested position, shows roll, assign, or close with the rule behind each | Either | Not started |
| W5.2 | Risk guardrails | Warns on concentration, earnings inside expiration, and theta overload; state saved in risk_state | Claude | Not started |
| W5.3 | Options pattern detectors | Detects IV crush risk, theta overload, and premium chasing; writes to coach_notes | Either | Not started |
| W5.4 | Monthly AI review report | One-page Elite report generated from the month's trades | ChatGPT | Not started |
| W6.1 | Wheel calculator (free tool) | Public page with a signup call to action | Either | Not started |
| W6.2 | CSP yield screener (free tool) | Public page using cached data | Either | Not started |
| W6.3 | Assignment-risk checker (free tool) | Public page with a signup call to action | Either | Not started |
| W6.4 | Daily brief: your positions today | Brief saved to ai_briefs and shown on Home | Either | Not started |
| W6.5 | First monthly results post | Post published from real wheel trades | Jimmy | Not started |

## Risks, open decisions, and parked items

The biggest risk is cost per user exceeding the $29 Pro price; the shared data cache in W0.2 is the main fix.

### Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Cost per user above price | Losing money on each subscriber | Daily shared cache, cheaper models for routine calls, heavy AI in Elite only |
| Churn after trading losses | Revenue drops quickly | Ship income tracker and guardrails early; focus on patient wheel traders |
| Regulatory exposure | Coaching seen as investment advice | Rule-based, educational language; attorney review in W3.5 |
| Manual trade entry | Users stop logging | CSV import in W4.1 |
| Two AIs editing the same file | Recent work overwritten | One file per session, diff before deploy |
| Shared Supabase project | Other GenieSphere tools affected | Only touch Arowana-owned tables |

### Open decisions

- ☐ Final contents of each pricing tier

- ☐ Which brokers' CSV formats to support first

- ☐ Which AI model and provider to use for coach and reports

- ☐ Keep or drop the Credit Spread tab

- ☐ Whether BYOK stays as an optional power-user setting

- ☐ Hosting: stay on Bluehost or move to Cloudflare

### Parked for later

Day-trading scanners, R-based day and week lockouts, sector heatmap, alerts center and PWA push, long-term quality scorecard (moat_scores), retirement planner promotion, and the scanners.js registry for consolidating scanner pages.

## Logs

Add a row at the end of every AI session so the next session, in either tool, knows what changed. Newest rows go at the top.

### Decision log

| Date | Decision | Why | Decided by |
| --- | --- | --- | --- |
| Sep 17, 2026 | Reposition Arowana as Wheel Strategy Desk | Matches Jimmy's own trading, stickier users, joins short- and long-term sides | Jimmy |
| Sep 17, 2026 | Five tools become Home, Wheel Desk, Portfolio & Income, Journal, plus Ticker Research | Removes duplicate tabs and focuses the nav | Jimmy |

### Session log

| Date | Tool | Task ID | Files changed | Result and next step |
| --- | --- | --- | --- | --- |
| Sep 17, 2026 | Claude | Planning | This doc | Plan written; next step is W0.1 |